Team Number: 05

Team Name:

Product Title: Multifunctional Robot

Team Members: 6

| Name | Role |
| --- | --- |
| John | Project Lead |
| Anjalie | Administrator |
| Jeremy | Quality Lead |
| Zeb | Verification Lead |
| Adam | Responsible Engineering Lead |
| Tomisin | Responsible Engineering Lead |

Week 1

Date of meeting: 19/11/2025

Attendance

| Name | present / absent |
| --- | --- |
| John | present |
| Anjalie | present |
| Jeremy | present |
| Zeb | present |
| Adam | present |
| Tomison | present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Decided on the project | Everyone | 21/11/25 | 19/11/25 | 100% |
| Decided on each person’s roles | Everyone | 21/11/25 | 19/11/25 | 100% |
| Made a task list for the pitch presentation | Adam | 21/11/25 | 19/11/25 | 100% |
| Made the flowcharts | John | 26/11/25 | 19/11/25 | 100% |
| Made a one drive for the folders | Jeremy | 21/11/25 | 19/11/25 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Start researching on P diagrams | Jeremy | 26/11/2025 |
| Delegate the tasks for the presentation | Everyone | 26/11/2025 |
| Research on CR and SR | Zeb | 26/11/2025 |

Week 2

Date of meeting: 26/11/2025

Attendance

| Name | present / absent |
| --- | --- |
| John | absent |
| Anjalie | present |
| Jeremy | present |
| Zeb | present |
| Adam | present |
| Tomison | present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Researched on customer requirements and System Requirements | Zeb | 30/11/25 | 26/11/25 | 100% |
| Verification Matrix | Zeb | 30/11/25 | 26/11/25 | 100% |
| Key components | Anjalie | 30/11/25 | 26/11/25 | 100% |
| Block diagrams | John | 30/11/25 | 19/11/25 | 100% |
| Flowcharts | Jeremy | 30/11/25 | 19/11/25 | 100% |
| Complete Responsible Engineering section on presentation | Adam | 30/11/25 | 26/11/25 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Finalize Presentation | Everyone | 30/11/2025 |
| Practice Presentation | Everyone | 30/11/2025 |
| IR sensor, motor driver and Joystick research/code | Zeb | 14/01/26 |

Week 3

Date of meeting: 10/12/2025

Attendance

| Name | present / absent |
| --- | --- |
| John | absent |
| Anjalie | absent |
| Jeremy | present |
| Zeb | present |
| Adam | absent |
| Tomison | absent |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Built the chassis of the multifunctional robot | Zeb & Jeremy | N/A (as was given on the day | 10/12/25 | 100% |

Week 4

Date of meeting: 14/01/2026

Attendance

| Name | present / absent |
| --- | --- |
| John | present |
| Anjalie | present |
| Jeremy | present |
| Zeb | present |
| Adam | present |
| Tomison | present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Soldering PCB | Jeremy | 14/01/26 | 14/01/26 | 100% |
| Health and Safety Risk Assessment | Adam | 21/01/26 | 21/01/26 | 50% |
| IR sensor, motor driver and Joystick basic code | Zeb | 28/01/26 | 14/1/26 | 100% |
| Proteus | John | 28/01/25 |  | 50% |
| Component research | Anjalie | 24/01/26 | 21/01/26 | 50% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Finalize the health and safety risk assessment | Adam | 21/01/26 |
| Testing plan overview | Zeb | 28/01/26 |
| Component ordering | Anjalie | 26/01/26 |
| Start software stage | Everyone |  |

Week 5

Date of meeting: 21/01/2026

Attendance

| Name | present / absent |
| --- | --- |
| John | present |
| Anjalie | present |
| Jeremy | present |
| Zeb | present |
| Adam | absent |
| Tomisin | present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Did the sketches for the platform | Jeremy | 21/01/26 | 18/01/26 | 100% |
| Worked on the testing plan | Zeb | 30/11/25 | 28/01/26 | 100% |
| Modelled the sketches on fusion 360 | John | 30/11/25 | 19/11/25 | 100% |
| Ordered components | Anjalie | 26/01/25 | 21/01/26 | 100% |
| Soldiered second PCB | Tomisin and Jeremy | 21/01/26 | 21/01/26 | 100% |
| Finalised Health and Safety Risk Assessment | Adam | 21/01/26 | 21/01/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Connect the components | Everyone | 28/01/26 |
| Add improvements to Health and Safety Risk Assessment | Adam | 28/01/26 |
| Edit the gantt chart (show it weekly rather that daily) | John | 28/01/26 |

Week 6

Date of meeting: 28/01/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Absent |
| Anjalie | Present |
| Jeremy | Absent |
| Zeb | Present |
| Adam | Present |
| Tomison | Absent |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Improved Health and Safety Risk Assessment | Adam | 28/01/26 | 28/01/26 | 100% |
| Edits to group files | Zeb, Adam & Anjalie | 28/01/26 | 28/01/26 | 80% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Receive Components | Anjalie | 04/02/26 |
| Begin Assembly | Everyone | 04/02/26 |
| Start testing the bluetooth module | Jeremy and Zeb | 04/02/26 |
| Start testing the components | Anjalie and John | 04/02/26 |
| Regulatory Standards | Adam | 04/02/26 |
| Test DC motor and Proteus designs | John | 04/02/26 |

Week 7

Date of meeting: 04/02/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Regulatory Standards | Adam | 11/02/26 | 11/02/26 | 50% |
| Worked on the bluetooth module | Jeremy and Zeb | 11/02/26 |  | 50% |
| Testing the IR sensor | Anjalie | 11/02/26 | 18/02/26 | 50% |
| Finalized proteus design Soldiered wires onto the motor and tested it | John | 04/02/26 | 04/02/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Complete Regulatory Standards | Adam | 11/02/26 |
| Complete testing the sensors | Anjalie, John, Adam, Jeremy, Zeb | 11/02/26 |
| Complete figuring out the bluetooth module | Zeb, Jeremey | 11/02/26 |
| 3D model platform for components | John | 18/02/26 |

Week 8

Date of meeting: 11/02/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | absent |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Complete Regulatory Standards | Adam | 11/02/26 | 11/02/26 | 100% |
| Complete testing the IR sensor | Anjalie and Adam | 18/02/26 | 18/02/26 | 75% |
| Proteus files | John | 25/02/26 |  | 70% |
| Test the joystick | Jeremy and Zeb | 11/02/26 | 11/02/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Complete figuring out the bluetooth module | Jeremy and Zeb | 25/02/26 |
| Start with the project summary documents | Anjalie | 12/03/26 |
| Continue with the proteus files | John | 18/02/26 |
| Motor control | Zeb | 18/02/26 |
| Ultrasonic sensor testing | Tomisson and Anjalie | 18/02/26 |
| Start with Regulatory, Environmental and sustainable document | Adam | 12/03/26 |

Week 9

Date of meeting: 18/02/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Regulatory, Environmental and sustainable document | Adam | 12/03/26 | 18/03/26 | 50% |
| Start on the project summary documentation | Anjalie | 12/03/26 | 18/03/26 | 20% |
| Ultrasonic sensor testing | Tomisin and John | 25/02/26 | 18/02/26 | 100% |
| Proteus files | John | 25/02/26 | 04/03/26 | 90% |
| Line following subsistent, motor control | Zeb | 25/02/26 | 18/02/26 | 100% |
| Made the PCB for motor driver board, made the joystick control the motors | Jeremy | 18/02/26 | 18/02/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Code for ultrasonic sensor and complete the Proteus files | John | 25/02/26 |
| Complete Regulatory, Environmental and sustainable document | Adam | 12/03/26 |
| Continue with the project summary documentation | Anjalie | 12/03/26 |
| Work on Bluetooth communication | Zeb | 12/03/26 |
| Work on responsible engineering documents | Tomisson | 12/03/26 |
| Line following subsistent, IR sensor testing | Adam and Anjalie | 25/02/26 |
| Integrate the ultrasonic sensor with the buzzer | Jeremy | 25/02/26 |

Week 10

Date of meeting: 25/02/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Regulatory, Environmental and sustainable document | Adam | 12/03/26 | 18/03/26 | 70% |
| Project summary documentation | Anjalie | 12/03/26 | 18/03/26 | 20% |
| Bluetooth communication | Zeb | 12/03/36 | 25/02/26 | 100% |
| Responsible engineering documents | Tomisson | 25/02/26 | 18/03/26 | 50% |
| Line following subsistent, IR sensor testing | Zeb and Adam | 25/02/26 | 18/02/26 | 100% |
| Got the ultrasonic sensor to work with an LED and buzzer | Jeremy and John | 18/02/26 | 18/02/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Sync the Bluetooth modules with the motors | Jeremy | 04/03/26 |
| Try getting the mode switch for controller working | Zeb | 04/23/26 |
| Part assembly | John and Tomisson | 12/03/26 |
| Look into using a MakeFile to compile all the code snippets | Zeb | 12/03/26 |
| Design PCB shield for AVR | Anjalie | 12/03/26 |
| Update documents | Anjalie and Adam | 12/03/26 |

Week 10

Date of meeting: 04/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | absent |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Regulatory, Environmental and sustainable document | Adam | 12/03/26 | 18/03/26 | 70% |
| Worked on designing the PCB shield | Anjalie | 12/03/26 | 17/03/26 | 20% |
| Bluetooth communication | Zeb | 12/03/36 | 25/02/26 | 100% |
| Responsible engineering documents | Tomisson | 25/02/26 |  | 50% |
| Line following subsistent, IR sensor testing | Zeb and Adam | 25/02/26 | 18/02/26 | 100% |
| Got the ultrasonic sensor to work with an LED and buzzer | Jeremy and John | 18/02/26 | 18/02/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Sync the Bluetooth modules with the motors | Jeremy | 04/03/26 |
| Try getting the mode switch for controller working | Zeb | 04/23/26 |
| Part assembly | John and Tomisson | 12/03/26 |
| Look into using a MakeFile to compile all the code snippets | Zeb | 12/03/26 |
| Continue Design PCB shield for AVR | Anjalie | 12/03/26 |
| Update documents | Anjalie and Adam | 12/03/26 |

Week 11

Date of meeting: 11/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Made adjustments to the platform to fit on the PCB, parts assembly, documentation | Adam | 12/03/26 | 04/03/26 | 70% |
| Worked on designing the PCB shield | Anjalie and Jeremy | 12/03/26 | 04/03/26 | 50% |
| Line following test | Zeb | 12/03/36 | 04/03/26 | 100% |
| Fixed the mount, commercial document | Tomisson | 04/03/26 |  | 50% |
| Adjusted the platform | Jeremy | 04/03/26 | 04/03/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Collect PCB and soldier components on | Jeremy and Adam | 11/03/26 |
| Continue Part assembly | John and Tomisson | 12/03/26 |
| Manual control testing | Zeb | 12/03/26 |
| Flowcharts | Anjalie | 12/03/26 |

Week 12

Date of meeting: 11/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | absent |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Documentation | Adam | 18/03/26 | 18/03/26 | 70% |
| Soldered components onto the PCB and tested it | Jeremy | 12/03/26 | 11/03/26 | 100% |
| Manual control testing, documentation | Zeb | 12/03/36 | 11/03/26 | 100% |
| fixed the platform, printed it, open the holes on the motor driver PCB and began soldering wires to ultrasonic | John | 12/03/26 | 11/03/26 | 50% |
| Flowcharts | Anjalie | 12/03/26 | 18/03/26 | 50% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Sync the Bluetooth modules with the motors | Zeb and Jeremy | 04/03/26 |
| Try getting the mode switch for controller working | Zeb | 12/03/26 |
| Continue Part assembly | John and Tomisson | 12/03/26 |
| Documentation | Adam | 12/03/26 |
| Continue with Flowcharts and documentation | Anjalie | 18/03/26 |

Week 13

Date of meeting: 16/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Parts assembly and documentation | Adam | 18/03/26 | 18/03/26 | 100% |
| Sync the Bluetooth modules and Jeremy | Zeb and Jeremey | 23/03/26 |  | 70% |
| Remodelled the platform on CAD | John | 18/03/26 | 18/03/26 | 100% |
| Flowcharts and documentation | Anjalie | 18/03/26 | 18/03/26 | 70% |
| Soldered ultrasonic sensor | Tomisson | 16/03/26 | 16/03/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Responsible Engineering documents | Adam | 18/03/26 |
| Model and print final platform and controller | John | 18/03/26 |
| Line following | Zeb | 23/03/26 |
| Look into using a MakeFile to compile all the code snippets | Jeremy | 23/03/26 |
| Finalize documentation | Anjalie and Adam | 18/03/26 |

Week 13

Date of meeting: 17/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | Present |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Docuemntation | Adam | 18/03/26 | 18/03/26 | 70% |
| Combined all the code, Makefile | Jeremy | 23/03/26 | 18/03/26 | 80% |
| Line following | Zeb | 23/03/36 |  | 80% |
| Modelled and printed final platform and controller | John | 18/03/26 | 18/03/26 | 100% |
| Documentation | Anjalie | 18/03/26 | 18/03/26 | 70% |
| Lessons learnt document | Tomisson | 18/03/26 | 18/03/26 | 70% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| CAD files | John | 18/03/26 |
| Complete summary document | Tomisson | 18/03/26 |
| Bluetooth module | Zeb | 23/03/26 |
| Continue with the makefile | Jeremy | 12/03/26 |
| Finalize documentation | Anjalie and Adam | 18/03/26 |

Week 13

Date of meeting: 18/03/2026

Attendance

| Name | Present / Absent |
| --- | --- |
| John | Present |
| Anjalie | Present |
| Jeremy | Present |
| Zeb | Present |
| Adam | Present |
| Tomison | absent |

Progress Made

| Task | Responsible Party | Due date | Actual completion date | Progress Made |
| --- | --- | --- | --- | --- |
| Finalized documents, soldering | Adam | 18/03/26 | 18/03/26 | 100% |
| Bluetooth module | Zeb and Jeremy | 23/03/36 |  | 80% |
| Finalized documentation | John | 18/03/26 | 18/03/26 | 100% |
| Finalized documentation | Anjalie | 18/03/26 | 18/03/26 | 100% |
| Lessons learnt document | Tomisson | 18/03/26 | 18/03/26 | 100% |

New tasks

| New Actions | Responsible Person | Date required |
| --- | --- | --- |
| Bluetooth module | Zeb and Jeremy | 23/03/26 |
| Prepare for the demonstration | Everyone | 23/03/26 |